Software Configuration Management Plan (SCMP)

28 September 2010
Version 0.1

Team Snow Crash
Dale Earnest
Mike McWilliams
Jeff Dunn
Dong Luo

# Revision History
Name	Date	Reason For Changes	Version(s)
Dale	29 Sept	Initial version	0.1

# Introduction
This Software Configuration Management Plan (SCMP) describes how the artifacts for the evolutionary simulation project is to be managed.
## Acronyms
CI: configuration item – an item tracked by the configuration system
CM: configuration management – the process of maintaining the relevant versions of the project.
SCMP: the Software Configuration Management Plan (this document).
CL: Configuration Leader – manages the configuration plan and code repository.

## Terms
Approved CI's: CI's signed off by project management.
Artifact: A final or interim product of the project e.g., a document, source code, object code, test result
Commits: A item or artifact stored in the code repository
Master file: A particular designated file for this project, defined in section 3.1.2.
# SCM Management
## Organization
One of the team members, Dale Earnest, is designated the configuration leader. All others are designated engineers.
## SCM Responsibilities
### Configuration Leader
It is the responsibility of the configuration leader to:
- Set up, organize, and manage the SCMP.
- Set up, organize, and manage the code repository.
- Maintain, back up, and assist in resolving issues with the code repository.
- Create a backup plan and repository should the current tool be unsupported.
- Resolve conflicts between engineers regarding “commits.”

Additional responsibilities of the configuration leader, are stated in sections 3.3, 3.4, 3.5, and 3.6.
### Engineers
It is the responsibility of each engineer to abide by the CM rules which the configuration leader publishes.
Engineers are further divided into three areas; engineers may commit code within their area without prior review by the CL. An engineer wishing to commit code into a different area must get prior approval by the engineers working in the other area and the CL.
The three areas are:
- UI: Jeff Dunn
- Sim Engine: Mike McWilliams, Dale Earnest
- I/O: Dong Luo

Additional responsibilities of the engineers are stated in section 3 below.
## Applicable Policies, Directives, and Procedures
1. Every other week in the outside class meetings policies and procedures will be reviewed to ensure that said policies are propelling development and not hindering development.
2. Improvements to these guidelines will be posted within two days of team agreement.
3. All current and previous releases of this document are retained.
4. The master file is managed by the CL.
5. The Evolutionary Simulation project will use the Google Code repository.
6. The Google Code repository will be accessed through the Mercurial Eclipse plug-in.
7. Authentication is managed according to the Google Code repository password system.
8. All commits are to include release notes sent to the entire team to notify them of changes.
# SCM Activities
This section identifies all functions and tasks required to manage the configuration of the software system. Both technical and managerial SCM activities shall be identified.

SCM activities are generally grouped into four functions: configuration identification, configuration control (change control), configuration status accounting (reporting) and configuration audits and reviews.

## Configuration Identification
### Identifying Configuration Items
The CL shall be responsible for identifying all Java source CI's. Engineers wishing to propose Java source CI's shall secure his or her agreement through supporting documentation. E-mail is an acceptable form for this.

All other non-source CI's are subject to weekly review by the CL to ensure conformity with team policies.

### Naming configuration items
The CL shall be responsible for ensuring all CI's conform to naming conventions.

File conventions are:
- Root directory: teamsnowcrash
- Source directory: src
- Document directory: doc
- UML directory: doc/UML
- Homework directory: doc/hw
- 3rd party library directory: lib
- Java files: XX.java (where “XX” is the name of the class)

### Acquiring configuration items
All CI's are acquired through use of the Mercurial Eclipse plug-in.

Any troubles accessing the code repository should be reported to the CL.

## Configuration control
### Requesting changes
Engineers may commit code within their area without prior review by the CL. An engineer wishing to commit code into a different area must get prior approval by the engineers working in the other area and the CL.
### Evaluating changes
Each weekly meeting shall have a mini code review where the week's changes are reviewed. It is expected that each team member be familiar with the previous day's code changes.

### Approving or disapproving changes

### 3.2.4 Implementing changes

## Configuration status accounting
Current release notes will be published on the Google Code site as well as the team wiki.

## Configuration audits and reviews
The CL will present the current status of the project in the weekly meetings.

## Interface control
N/A.

## Subcontractor/vendor control
N/A.

# SCM Resources

# SCM plan maintenance
Due to the importance of a stable SCM plan, all changes to this document must be approved by the entire CM team.

# Hours
## Total Hours

## Hours Broken Down